TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| Sprint 1: New user Registration - User opens app & sees onboarding screen - User selects Register - User fills in details (Name, Email, Password, Res) - Account is created & user lands on home screen Sprint 2: Returning User Sign-in - User opens app & sees onboarding - User selects Sign In - User enters email & password - User is authenticated & lands on home screen Sprint 3: Home Market place and Meal Selection - User opens app (already signed in) - User filters by CPUT Residence or Campus point - User views available meals & prices - User adds item to cart Sprint 4: Order Placement & Seller Dashboard - Buyer proceeds to checkout & selects pickup point - Seller receives notification on Seller Dashboard - Seller prepares meal & updates order tracking status | Wireframe design for Registration/Login screen | Pitch Presentation Delivery |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | - Update the Student Eats presentation based on the lecturer's feedback. - Redesign the low-fidelity wireframes into high-fidelity wireframes using a consistent colour palette and typography. - Develop an interactive prototype to demonstrate the application's user flow. - Review the prototype with the team to ensure it meets the project requirements. - Prepare all updated design artefacts for the next project review. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | - No. All team members focused on the planned sprint tasks, including updating the presentation, redesigning the wireframes, and creating the interactive prototype. Any additional ideas were first discussed and added to the Product Backlog. |
| - What do we need to finish as a team? | - Complete the high-fidelity wireframes for all application screens. - Finalise the interactive prototype in Figma. - Ensure the presentation reflects the latest UI/UX designs. - Review all deliverables before the next sprint meeting. |
| - Are there any bottlenecks or blockers to the flow of work? | - Ensuring consistency across all high-fidelity screens required additional design reviews. - Some prototype interactions needed refinement to provide a smoother user experience. - The team needed to ensure that the presentation, wireframes - and prototype all reflected the same design decisions. |

LOGBOOK

| Date: | 21 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | - Reviewed the lecturer's feedback on the Student Eats presentation. - Planned the updates required for the presentation. - Discussed improvements to the application's user interface with the team. |
|  | - What am I planning to complete between now and the next standup? | - Update the presentation slides. - Begin redesigning the low-fidelity wireframes into high-fidelity wireframes. |
|  | - What are my impediments (or risks or problems)? | - Some presentation content needed to be rewritten for greater clarity. - The team needed to agree on the final visual style for the application. |

| Date: | 22 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | - Updated the Student Eats presentation. - Improved the content, visuals and overall presentation layout. - Finalised the colour palette, typography and design system for the application. |
|  | - What am I planning to complete between now and the next standup? | - Design the high-fidelity wireframes. - Apply the selected design system consistently across all screens. |
|  | - What are my impediments (or risks or problems)? | - Some screens required multiple revisions to improve usability. - Ensuring consistency across all interface components took additional time. |

| Date: | 23 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | - Converted the low-fidelity wireframes into high-fidelity wireframes. - Improved the visual design by adding colours, typography, icons and realistic user interface components. - Reviewed the wireframes with the team and made minor improvements. |
|  | - What am I planning to complete between now and the next standup? | - Build an interactive prototype. - Link all screens together to demonstrate the complete user journey. |
|  | - What are my impediments (or risks or problems)? | - Some navigation flows required additional testing before prototyping. - Minor design inconsistencies were identified and corrected. |

| Date: |  |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

Editorial note: This copy is formatted for Tuesday–Thursday entries only. Friday sections were omitted to match the requested reporting period; original source ZIP remains unchanged. No activities were moved to different dates.