TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| Sprint 1: New user Registration - User opens app & sees onboarding screen - User selects Register - User fills in details (Name, Email, Password, Res) - Account is created & user lands on home screen Sprint 2: Returning User Sign-in - User opens app & sees onboarding - User selects Sign In - User enters email & password - User is authenticated & lands on home screen Sprint 3: Home Market place and Meal Selection - User opens app (already signed in) - User filters by CPUT Residence or Campus point - User views available meals & prices - User adds item to cart Sprint 4: Order Placement & Seller Dashboard - Buyer proceeds to checkout & selects pickup point - Seller receives notification on Seller Dashboard - Seller prepares meal & updates order tracking status | Wireframe design for Registration/Login screen | Pitch Presentation Delivery |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | - Continue developing the Student Eats application based on the approved Figma designs. - Complete the remaining application screens and functionality. - Finalise the interactive Figma prototype. - Test the application to ensure the implemented features match the prototype. - Fix any bugs or UI inconsistencies identified during development. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | - No. All team members worked on tasks that were planned for the sprint, including application development, completing the Figma prototype, and testing the implemented features. |
| - What do we need to finish as a team? | - Complete the application development for the planned sprint. - Finish and review the Figma prototype. - Test the application's navigation and functionality. - Ensure the application matches the approved high-fidelity designs. - Prepare the project for the final demonstration. |
| - Are there any bottlenecks or blockers to the flow of work? | - Integrating some screens into the application required additional development time. - Minor UI inconsistencies were identified during testing and needed correction. - Ensuring the application closely matched the Figma prototype required several revisions. |

LOGBOOK

| Date: | 28 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | - Set up the project for application development. - Began building the Student Eats application using the approved Figma designs. - Implemented the application's basic navigation and layout. |
|  | - What am I planning to complete between now and the next standup? | - Continue building the main application screens. - Ensure the interface follows the high-fidelity designs. - Test the navigation between screens. |
|  | - What are my impediments (or risks or problems)? | - Some interface elements required additional adjustments to match the prototype. - Integrating multiple screens took longer than expected. |

| Date: | 29 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | - Developed additional application screens. - Improved the responsiveness and consistency of the user interface. - Connected the application's navigation flow. |
|  | - What am I planning to complete between now and the next standup? | - Finish the remaining application screens. - Continue testing the implemented functionality. - Complete any outstanding interface improvements. |
|  | - What are my impediments (or risks or problems)? | - Minor layout issues appeared on some screens. - Some components required additional styling to match the design. |

| Date: | 30 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | - Completed the development of the remaining application screens. - Performed testing to identify interface and navigation issues. - Fixed minor bugs and improved the application's usability. |
|  | - What am I planning to complete between now and the next standup? | - Finalise the Figma prototype. - Compare the application with the prototype to ensure consistency. - Prepare the application for the sprint review. |
|  | - What are my impediments (or risks or problems)? | - Small UI inconsistencies required refinement. - Additional testing was needed to verify all navigation paths. |

| Date: |  |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

Editorial note: This copy is formatted for Tuesday–Thursday entries only. Friday sections were omitted to match the requested reporting period; original source ZIP remains unchanged. No activities were moved to different dates.